- PCB Manufacture – ENGG3200 (Jayson Mills)

  - Scope:

    - Creation of Zero-to-Hero type knowledge transfer to convey how to create a PCB for the NU Racing competition platform

    - PCB iterations:

      - BSPD

        - Reduce time spent tuning PCB

      - TSAL_Discharge

        - Increase reliability of discharge resistor mounting

      - PEN

        - Design to integrate with new Pedal Box design

        - Reduce noise on sensor inputs

      - Extension task: Charger

        - Increase the user experience

        - Conform to 2025 rules

        - Reduce manufacturing time

    - In charge of monitoring and managing MoTeC at track days

  - Resources

    - Expected budget: $260 AUD

    - Budget limit:	$350 AUD

    - Where to start:

      - Read Bushy’s reports the BSPD breakout boards

      - Lukes’ report on why the resistor voltage divider was a time-consuming idea. With too many variables to account for during the commissioning process.

      - Read Alec Chapman’s ENGG4200 Report on the topology of the nodes

      - Read the section of PEN from Joshua Hayward’s report, to gain a brief understanding of the PEN

      - Read Josh Dawson’s report

        - Mainly:

          - 4.4 Proposed Modifications

          - 4.5 CAD/Schematic/PCB/Code

          - 4.6.3 Charger V1 PCB

          - 4.7.1 ECU Verification

  - Timeline:

    - BSPD ordered: 28/03/2025

    - PEN ordered: 21/04/2025

    - BSPD commissioned: 28/04/2025

    - PEN commissioned: 13/05/2025

  - External help

    - Direct contact with Lukes for all issues encountered as well as general advice

    - Maximum 5 hours/week

  - Equipment

    - Access to all tools in the workshop and MCHA lab areas

      - MCHA lab access given upon completion of PCB and Lab Tools Zero to Hero’s

  - Dependencies

    - MOTHER Board designed, manufactured and commissioned

    - New pedal box design

      - Relevant and realistic space allocated for the PCB

    - Access to NU24/NU25 to test, with a track day

  - Deliverables

    - BSPD designed, manufactured and commissioned

      - Ready to test for the NU25 LV system integration test on NU24

        - Currently planned for 25/05/2025

      - Fully functioning by NU25 first drive

        - Currently planned for 25/06/2025

    - PEN designed, manufactured and commissioned

      - Ready to test for the NU25 LV system integration test on NU24

        - Currently planned for 25/05/2025

      - Fully functioning by NU25 first drive

        - Currently planned for 25/06/2025

    - Knowledge transfer document(s) detailing:

      - what the PEN is

        - The “what, why and how” of the node

      - how to create a PCB for the NU Racing competition platform

  - Due dates for deliverables (written 16/05/2025):

    - 6/06/2025 (Friday of week 13)

      - BSPD and TSAL_Discharge

        - Designed, manufactured (out of house) and commissioned

      - ‘How to Create a PCB for the NU Racing Competition Platform’ knowledge transfer document finished (without the manufacturing part, left as a ‘soon to come’)

    - 20/06/2025 (Friday of week 15)

      - PEN

        - Designed, manufactured and commissioned

          - If something unforeseen in the design phase that causes the board to critically malfunction during either the manufacturing or commissioning phases, and significant effort is applied to fix the problem, this deliverable can be excused.

      - Report on design, manufacture and commission of PEN

  - Grading:

    - Pass: PCB designed, manufactured and commissioned; no integration tests attempted. Adequate knowledge transfer

    - Distinction: PCB designed, manufactured and commissioned; all integration tests attempted and completed. Frequent participation within the team. Exceptional knowledge transfer. PCB completely functioning with the NU25 LV System.