Project scaffold document

This document must be approved by your project supervisor (and Team leader if applicable) before Friday of week 3 of semester (or as specified in Canvas). A version of this document at that point in time must be kept for final submission. An updated version that evolves along with your project is also encouraged.

| Project supervisor name: Dylan Cuskelly | Team Leader name: Cooper Chomicki |
| --- | --- |
| Approved: Yes | Approved: Yes |

- Course Credit and Target Grade:

For which course are you completing this project? What is your expected and maximum grades.

Course: ENGG4200 Expected grade = 95% - Maximum grade = 100% - (based on project scope)

- Project Title:

(<=75 characters) Provide a concise and descriptive title for the project. A good title should tell the reader what to expect. Avoid jargon/acronyms, and assume the reader has only a cursory knowledge of your project area.

NU Racing Mechatronic Department Lead Engineer

- Problem Statement / Project Overview:

~1-2 paragraphs. At a very high level, provide a brief overview of the problem your project will solve/address.

The Mechatronic (MCHA) Department Lead Engineer project aims to bridge the gap between high level overarching team goals and the work that must be done to achieve these goals. The role operates within constraints set by the Team Leader and Chief Engineer, ensuring consistent communication with the Mechanical Department Leader and effective collaboration with members of the MCHA team. The Department Lead is responsible for monitoring technical performance, member wellbeing, budget usage, and the safety and quality of the team’s work. Additional key duties include ensuring compliance with competition rules, technical inspection requirements, accuracy of MCHA components in the cost report, overseeing correct validation of designs, and maintaining high standards in all MCHA systems. Through the integration of management oversight with technical guidance, the role ensures that departmental output consistently supports the team’s overall performance goals.

- Project Goal/benefits:

What are the anticipated benefits to the team/teams. What are the motivators? It can be helpful to think “Why is this project worth resourcing?”

The benefit of resourcing this project is shown through the difficulties that arise when converting high-level team goals to actual work done by the team. Through the technical knowledge of the individual, this project is the perfect bridge between these two mediums, as it allows members higher up in the leadership team structure to remain focused on team performance, while the lengthy technical implementation of goals can be handled. Resourcing this project also allows for proper knowledge transfer of the produced complex engineering solutions. While this is required for Competition documentation, it aids in the long-term growth of the team, reducing the likelihood of past mistakes being repeated, and laying the foundations for sustainable innovation to occur.

- Project Objectives and Deliverables:

(Dot points) Provide an enumerated list of project deliverables. These are measurable/hard/physical products/documentation/outcomes that an assessor can verify by the end of the project. Each deliverable should provide some value to the team or be required for assessment – a 100 page report that no one will ever read is a bad deliverable.

FOR A MARK OF 50% - Team passes Accumulator, EV Static, EV Functional and Rain Test Inspections - All new MCHA system designs validated FOR A MARK OF 95% - Efficient knowledge transfer of processes and systems - Well-structured information regarding systems on the competition platform, for current and future team member’s access - Documented tasks completed by MCHA team - Training and advice provided to MCHA team - Suggested areas the MCHA team can innovate/improve in

- Success measures

How will your success be measured? How will you know when something is done, and you can move on? Are your deliverables good? Based on what metrics? Do your deliverables need to be assessed separately or together?

- I believe that my success is shown through the following areas: 1) the competition platform that can reliably and efficiently complete all competition dynamic events, 2) each team member fully understands their system and its impacts on the systems around it, 3) systems and processes that are well documented for future NU Racing students to rely on, 4) successful development of the dynameter, allowing the team to complete further tests of new components or PCBs before adding directly to the competition platform - Maintaining a documented list of tasks that have been completed by the MCHA team members - A system is considered complete once it has undergone sufficient unit and track testing and has passed technical inspection - Team wide knowledge transfer documents updated with challenges and mistakes faced during the year (e.g. NU Teams standard circuits, NU Racing lessons learnt document) - The deliverables stated above have been created in line with the following metrics: long term team growth (well documented processes and systems, suggested areas of innovation, training and advice for next MCHA lead), bridging the gap between high-level goals and output of MCHA team members (Documented tasks completed by MCHA team)

- Additional outputs

What else will your project produce? Is there anything important that may be hard to create a deliverable for or something hard to measure? You may leave this section blank if it is not needed.

- Technical knowledge of the mechatronics team - Vibes of the mechatronics team - Junior involvement in the MCHA team

- Timeline/methodology:

What are the steps in the project. Estimate the time commitment required for key stages of your project. You should try to encompass things within your control (e.g. research, design, etc.) as well as those outside of it (e.g. manufacturing/purchasing lead times, delays due to dependencies, etc.)

- Mecha system changes research - On boarding new FYPs - FYP starter projects - Design validation - PCB orders - PCB manufacture - PCB unit tests - Mechatronic system integration - Iteration of current year PCB designs - ESF, ESA, ESO - Technical inspection - Cost report - Design event - Competition preparation - Competition performance

- Testing process:

How will you conduct testing? What level of reliability / repeatability is required? Can you perform controlled unit testing? Can you preform fully integrated testing? Do you need a competition platform? Or feedback from people?

- Maintaining consistent communication with Mechatronics team, staying up to date with how they are travelling and if the chosen management style of the Mechatronic Department Leader works - Assessing how efficient fault finding is for the team - Testing of MCHA systems is conducted in three mediums, 1) Simulation Testing, validation of designs before a PCB or component is tested, usually through LTSpice for circuits and jCalc for wire sizing. 2) Unit testing, once the PCB or component is ordered, rigorous unit tests are followed, the tests vary between custom PCBs and components, but the tests are made by the engineer working on the project, unit tests help to reduce risk when implementing a new PCB or component for the first time on the competition platform. 3) Full integration testing, once the PCB or component has passed unit tests, it is then integrated into the competition platform - Through the development of the dynameter this year, there will be a step added between Unit tests and Full integration testing. This will again reduce the risk of introducing a new PCB or component onto the competition platform for the first time

- Dependencies:

What is your project dependant on? What other projects/team outcomes depend on your project? Consider: Hardware, people, budget, time, testing platforms, space.

This project is dependant on: - All members of the Mechatronic Department - The Mechanical Department Leader and Mechanical Team - The Team Leader and Chief Engineer Other project dependent on this project: - Members of the leadership team - Members of the NU Racing team

- Budget:

(Dot points) What will you need to purchase and what do you expect these will cost? (target budget) – include parts, consumables, shipping, spares, currency conversions etc. If your project is large is may be fully budgeted elsewhere. How accurate is this costing? Does it include any redundancy? If you have done something similar before a 50% redundancy is a good idea. If this is new a 100-200% redundancy is more reasonable (expected budget) What budget is available from your team leader to support this project?/when is this project no longer worth it (maximum budget)

- Total Mechatronic target budget = $20,637.37 Redundancy Total Mechatronic expected budget = $22,788.87 Maximum Mechatronic budget = $25,000

- Risk analysis:

(Dot points) What are your biggest risks? What is the most likely thing to derail your project? How much will it affect your progress (will you need more time? Should the project be abandoned?) What rules/constraints/regulations govern your project? List them. Highlight any that worry you!

- Burn out - Overworking - Timeline management - FSAE-A rules - Team Leader/Chief Engineer inconsistent participation in the team - Constraints from Team Leader/Chief Engineer - High voltage systems

- High level engineering:

Where are you demonstrating engineering competency of appropriate level for the course? Consider the EA stage 1 competencies and/or verbs such as: Evaluate, Analyse, examine, experiment, judge, defend, value, critique

- Assessed electrical system designs for compliance with competition rules and technical inspection criteria, identifying potential points of failure or non-compliance - Reviewed test data from electrical system validation to diagnose performance issues and determine corrective actions - Conducted final decisions on component selection (e.g., connector keying, EMI shielding) by weighing cost, safety, reliability, and maintainability trade-offs, through Decision Matrices developed by the Chief Engineer - Conducted peer reviews (DDRs) of MCHA designs to ensure adherence to safety standards, quality assurance processes, and engineering best practice - Justified budget allocations for system improvements by presenting risk reduction and performance benefit analyses to leadership

- Submission:

How do you plan to submit? What will be uploaded to canvas? What will be inspected in person? Will a marker be available when you plan to submit? If your project was audited by an external marker what evidence would they have to support your final mark

- Report detailing decisions made, validation completed, work done, knowledge transfer documents created, management of MCHA team, general team performance and competition documents created during the year - Electrical System Overview, a breakdown of all the mechatronic systems on the competition platform and how they are connected - Knowledge transfer documents created (MoTeC Zero to Hero, Importing PCBs into OnShape, Crimping specialised HV connectors)