- PCB Manufacture – ENGG3200 (Jayson Mills)

  - Scope:

    - Creation of Zero-to-Hero type knowledge transfer to convey how to create a PCB for the NU Racing competition platform

    - PCB iterations:

      - BSPD

        - Reduce time spent tuning PCB

      - TSAL_Discharge

        - Increase reliability of discharge resistor mounting

      - PEN

        - Design to integrate with new Pedal Box design

        - Reduce noise on sensor inputs

      - Extension task: Charger

        - Increase the user experience

        - Conform to 2025 rules

        - Reduce manufacturing time

    - In charge of monitoring and managing MoTeC at track days

  - Resources

    - Expected budget: $260 AUD

    - Budget limit:	$350 AUD

    - Where to start:

      - Read Bushy’s reports the BSPD breakout boards

      - Lukes’ report on why the resistor voltage divider was a time-consuming idea. With too many variables to account for during the commissioning process.

      - Read Alec Chapman’s ENGG4200 Report on the topology of the nodes

      - Read the section of PEN from Joshua Hayward’s report, to gain a brief understanding of the PEN

      - Read Josh Dawson’s report

        - Mainly:

          - 4.4 Proposed Modifications

          - 4.5 CAD/Schematic/PCB/Code

          - 4.6.3 Charger V1 PCB

          - 4.7.1 ECU Verification

  - Timeline:

    - BSPD ordered: 28/03/2025

    - PEN ordered: 21/04/2025

    - BSPD commissioned: 28/04/2025

    - PEN commissioned: 13/05/2025

  - External help

    - Direct contact with Lukes for all issues encountered as well as general advice

    - Maximum 5 hours/week

  - Equipment

    - Access to all tools in the workshop and MCHA lab areas

      - MCHA lab access given upon completion of PCB and Lab Tools Zero to Hero’s

  - Dependencies

    - MOTHER Board designed, manufactured and commissioned

    - New pedal box design

      - Relevant and realistic space allocated for the PCB

    - Access to NU24/NU25 to test, with a track day

  - Deliverables

    - BSPD designed, manufactured and commissioned

      - Ready to test for the NU25 LV system integration test on NU24

        - Currently planned for 25/05/2025

      - Fully functioning by NU25 first drive

        - Currently planned for 25/06/2025

    - PEN designed, manufactured and commissioned

      - Ready to test for the NU25 LV system integration test on NU24

        - Currently planned for 25/05/2025

      - Fully functioning by NU25 first drive

        - Currently planned for 25/06/2025

    - Knowledge transfer document(s) detailing:

      - what the PEN is

        - The “what, why and how” of the node

      - how to create a PCB for the NU Racing competition platform

  - Grading:

    - Pass: PCB designed, manufactured and commissioned; no integration tests attempted. Adequate knowledge transfer

    - Distinction: PCB designed, manufactured and commissioned; all integration tests attempted and completed. Frequent participation within the team. Exceptional knowledge transfer. PCB completely functioning with the NU25 LV System.