# NU Racing 2025 FYP and Directed Roles:

This document will log all the FYP and Directed roles in the team this year. It will be used to log what the members are doing, their goals and deadlines and the level of work required to complete.

# MECH:

## FYP Scopes and Starter Projects

- Chassis Engineer – FYP (Grace Nimmo)

  - Supervisor: Bill McBride

  - Starter Project

- Report(s) to read: Johnny Jones (2024), Josh Bywater (2023) & Joe Barker (2023)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules (crucial for chassis engineer)

- Read through 2025 FSAE-A rule changes and compare to 2024

- Complete SES (structural equivalency spreadsheet) on NU25 chassis

- Read through email thread between Joshua Wenham and VR3 Engineering

- Communicate with VR3 Engineering and order chassis tube kit

- Starter Project Deliverable(s)

- NU25 Chassis SES passed and ordered

  - Manufacture:

- 2025 Chassis

  - Design and manufacture:

- Firewall

- Top Firewall

- Driver Closeout

- Foot Closeout

- Sus Closeouts

- Anti-Intrusion Plate + Impact Attenuator

  - Design:

- 2026 Chassis (work with steering & ergonomics engineer to implement better driver ergonomics)

- Commissioning

- NU25 Chassis

- NU25 Chassis support (All closeouts, firewall, pickup tabs, etc)

- Testing & Validation

- Torsion test on NU23, NU24, & NU25* Chassis (Hub to hub with rod in place of coilover, wanting to see stiffness gains since NU23)

- Strain gauges on NU25 chassis to gather actual data on chassis stiffness and performance (front hoop)

- Accumulator Mechanical Engineer – FYP (Ryan Bird)

- Supervisor:

- Starter Project

- Report(s) to read: Kristopher Kerr (2024), Daniel Iveson (2024 – Section 3 Topology), Michael Dalton (2023)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules (crucial for accumulator mechanical engineer)

- Read through 2025 FSAE-A rule changes and compare to 2024

- Validate the design of NU24 accumulator lid and top plate walls

- Experimental test of current lid using MTS etc

- Complete SES on NU25 accumulator

- Starter Project Deliverable(s)

- Completed NU25 accumulator mechanical design with passed SES

- Manufacture:

- NU25 accumulator lid and top plate from starter project

- Design and manufacture:

- NU26 accumulator (parallel to NU25) with the help of Lachlan Fisher (Your focus on will be primarily on cooling and manufacture)

- SES on NU26 accumulator

- NU25 Accumulator ancillary

- Commissioning

- NU25 accumulator

- Testing & Validation

- Comparison of weight, volume, and packaging of NU26 vs NU25 accumulator

- Suspension Engineer – FYP (Cambell Wanke)

- Supervisor: Chris Wensrich?/Bill McBride?

- Starter Project

- Report(s) to read: Lachlan Fisher (2024), Justin Li (2023) & Kieran Burgess (2024)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Adjust the design of the current rear uprights to suit brake caliper mounts (Very similar to current front uprights)

- Create Onshape assemblies for NU25 rear suspension including outboard brake calipers and suitable spindles (from brake system engineer)

- Create drawing pack(s) ready for manufacture

- Starter Project Deliverable(s)

- NU25 outboard brake design for spool powerbox and drawing pack(s) ready for manufacture - (These uprights should also be compatible with NU25 drexler powerbox, just with their corresponding spindles).

- Manufacture:

- Rear upright design developed in starter project

- Design & Manufacture:

- New lighter/ more optimised uprights (front and rear) with the same geometry (starter project uprights will be used as a spare and testing in the NU25 brake system configuration)

- New upright pickups all round (multiple sets will likely be manufactured for various uprights)

- Design:

- NU26 suspension geometry design

- Commissioning

- NU25 Rear uprights (NU24 revised uprights)

- NU25 new uprights (NU25 lightened design)

- Testing & Validation

- Reduce unsprung weight of NU25 compared to NU24 with lighter uprights. New rear uprights were required for outboard brakes - These current uprights are made for a 300kg car

- Strain gauging of components (Uprights, control arms and tie rods)

- Brake System Engineer – FYP (Jethro Raj)

- Supervisor:

- Starter Project

- Report(s) to read: Lachlan Fisher (2024) & Kieran Burgess (2024)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Adjust the design of the NU24 rear spindles (spool powerbox) to suit brake rotor mounts and wheel speed sensors (brake rotor mounts will be very similar to front spindles)

- Create drawing pack(s) ready for manufacture

- Investigation into NU24 lockup issues at competition?

- Starter Project Deliverable(s)

- Drawing pack for NU25 outboard brake rear spindles (spool powerbox) ready for manufacture

- Manufacture:

- Rear spindle design developed in starter project (for spool powerbox)

- Design & Manufacture:

- Work with powertrain engineer to have Drexler spindles suit the same braking system

- Brake temperature sensor mounts (all 4 corners, will be a separate mount that bolts to the brake caliper pickups. Will likely not be a permanent feature on the car)

- Front spindles to suit wheel speed sensor magnets (Traction control)

- BP-28 brake pad install with brake caliper refurbishment (if necessary)

- Design:

- Advice on/ design NU26 braking system development

- Commissioning

- NU25 Braking system (outboard brakes all round)

- Assist MCHA engineer responsible for brake temperature and wheel speed sensors

- Testing & Validation

- Solid vs drilled rotors in relation to stopping power (from Kieran Burgess). Note: This needs to be done with ‘purple pads’ on various track surfaces

- 4x outboard vs NU24 braking system (required with Drexler differential anyway but some comparison should be done regardless)

- BP-28 brake pad compound vs Willwood ‘Purple Pad’ compound (higher coefficient of friction across the whole heat range)

- Vehicle Dynamics & Simulation Engineer – FYP (Brady McNeil)

- Supervisor: Chris Wensrich?

- Starter Project

- Report(s) to read: Lachlan Fisher (2024), Ethan Pay (2023)* & Justin Li (2023)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Detailed review of reports and vehicle dynamics research

- Robust testing plan to validate changes made to vehicle setup

- Establish NU 24 vehicle performance to use for baseline testing (may be outside of 3 week scope)

- Starter Project Deliverable(s)

- Demonstration of knowledge learnt through a presentation (Recommended to have Lachlan Fisher and Bill present)

- Research & Taks

- Track testing and set-up of NU 25

- Detailed analysis of TTC tyre data

- Detailed analysis of brake temperature data

- Create wheel load script / spreadsheet

- Create / purchase simulation software (Start really simple, i.e. optimum lap / point mass) (CREATE IS PREFERRED)

- Build to something that can simulate suspension changes

- Possibly purchase new springs (Between 450 & 650 lb/inch. Note: All coils may not be the same length, ideally the car would have equal ride height and not touch preload)

- Design and manufacture shock potentiometers

- Commissioning

- Working shock potentiometers

- New spring rates/ springs

- Optimise NU24 vehicle dynamic setup

- Testing & Validation

- Shock pots and steering angle sensor

- Data driven vehicle dynamics and validation

- Powertrain & Cooling Engineer – FYP (Ty Doubikin)

- Supervisor: Bill McBride

- Starter Project

- Report(s) to read: Lachlan Fisher (2024), Rishi Mathuria (2024), Joshua Hayward (2024) & Jayden Hardinge (2024)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Add additional chassis tab for powerbox modification

- Adjust the design of NU24 power box brake & motor plate

- Create Onshape assembly for modified NU24 spool powerbox

- Create drawing pack(s) for NU25 spool powerbox* (Larger workload, therefore not a mandatory deliverable)

- Starter Project Deliverable(s)

- NU25 spool powerbox design

- Design and manufacture:

- NU25 Drexler powerbox (Includes powerbox structure, Drexler mounts, chain/ sprockets, guarding, etc) - Note: Need to have a drexler driveshaft sketch to ensure clearances when suspension is articulated

- NU25 Drexler powerbox spindles (must have the same brake rotor mounts as the spool powerbox spindles, as well as the wheel speed sensors)

- NU25 spool powerbox (redesign of NU24 powerbox) using rear spindles designed in suspension engineer starter project

- Design

- Advice/ design NU26 Drexler powerbox (R2)

- Commissioning

- NU25 Spool powerbox

- NU25 Drexler powerbox, driveshafts, and spindles

- NU25 cooling system

- Testing & Validation

- Differential setup/ tuning (work with vehicle dynamics & simulation engineer)

- Validate the purchase of the Drexler differential compared to NU25 spool powerbox

- Test flow rate of PWR radiator purchased last year against the required flow rates of motor controller & motor.

- Compare temperature data from last year with both powerboxes but especially the revised NU24 powerbox to validate radiator purchase

- Steering and Ergonomics Engineer – FYP (Joshua Garbutt)

- Supervisor:

- Starter Project

- Report(s) to read: Lachlan Fisher (2024), Drew Bender (2023)*, Jye Hollier (2023) & Brock Symons (2023)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Design new/ adjust current accelerator pedal mount design (currently difficult to assemble as well as being made of steel when not required to be)

- Design NU25 head restraint (Lachlan's report will be crucial for this task)

- Create drawing pack(s) ready for manufacture

- Starter Project Deliverable(s)

- NU25 Head restraint and accelerator pedal mount design with drawing pack(s) ready for manufacture

- Design and manufacture:

- Steering mounts

- Steering column

- Steering wheel extension shaft

- Head restraint

- Seat (Zak’s Help)

- All required enclosures

- JOHNNY’S COCK PIT RIG

- Pedal box redesign/ repackage

- Minimum changes (NU25): move/ replace brake reservoir, move brake pressure sensors, new brake pedal, new base plate, altered CEN integration

- ‘Hopeful’ changes (NU25 or NU26): Repackage similar to NU16 with master cylinders flipped and running underneath pedal box

- Commissioning

- NU25 enclosures

- NU25 steering

- NU25 head restraint

- All NU25 enclosures

- NU25 pedal box

- NU25 Seat

- Testing & Validation

- NU25 vehicle ergonomics

- Work with Chassis engineer to accommodate better driver ergonomics for NU26

- Composites Engineer – FYP (Holly Nicholas)

- Supervisor: Bill McBride

- Starter Project

- Report(s) to read: Josh Bywater (2023?)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Composite material research

- Polyester vs Epoxy resins

- Carbon Fibre vs Fibreglass

- Differences in heating processes

- Differences in layup methods

- Composite material manufacturing and testing

- manufacturing sample pieces to test material properties on (likely change one parameter of interest and test several ‘dog bone’ pieces or something similar.

- Starter Project Deliverable(s)

- Demonstration of knowledge learnt through a presentation

NOTE: This starter project does not have a hard boundary like the others. 
The composites engineer is encouraged to research and make suggestions on what exact composite/ parameter should be investigated (different matting, resin, layup method, curing method, etc)

- Design and manufacture

- Small carbon fibre components (steering wheel, enclosures, etc)

- Reasearch & Tasks

- Best manufacturing procedure for carbon fibre monocoque

- Set groundwork for monocoque manufacture

- Testing & Validation

- Test samples for material

- Data gathered during testing can be used to validate/ compare FEA results

- Big picture idea needs to be in the FYP scope - not just material testing and data

NOTE: THIS PROJECT HAS A HIGH RISK FOR SCOPE CREEP, THEREFORE TIME AND PROJECT MANAGEMENT IS A CRUCIAL SKILL TO HAVE FOR THIS ROLE

- Aerodynamics Engineer – FYP (Ethan Bailey)

- Supervisor: Bill McBride

- Starter Project

- Report(s) to read: Joshua Wenham (2024)

- Watch Onshape training videos

- Read through relevant 2024 FSAE-A rules

- Read through 2025 FSAE-A rule changes and compare to 2024

- Fibreglass research

- Research different fibreglass resins

- Research different GSM fibreglass mating for bodykit

- Starter Project Deliverable(s)

- Demonstration of knowledge learnt through a presentation

NOTE: This starter project does not have a hard boundary like the others. 
The composites engineer is encouraged to research and make suggestions on what exact composite/ parameter should be investigated (different matting, resin, layup method, curing method, etc)

- Design and manufacture

- NU25 body kit lighter and stiffer (or as stiff) as NU24

- Reasearch & Tasks

- Faster manufacturing methods and further documentation building from Wenham

- Manufacturing our own plug

- Reach out to RPC about potential recommendations and adjustments

- Different amounts of coremat for stiffening a body kit and different thicknesses

- Testing & Validation

- 3D print plugs for small scale moulds to test feasibility of making our own plugs

- Stiffness to weight ratio

- Produce a body kit without additional stiffening and drive to investigate where the stiffness is truly desired

- CFD on bodykit

# MCHA:

- Data Engineer – FYP (Oliver Bunny)

  - Supervisor:

  - Starter Project

    - Read Jackson’s report and Alec Chapman’s ENGG4200 Report

    - Read Nick Lyall’s report for amplifier circuit for wheel speed sensors

      - Read datasheet to see if this circuit is needed at higher revs, as Nick discovered this using a 3d printed mount to imitate a wheel

        - Failing datasheet retrieval, attempt to use Nick’s set up with a drill to see if higher revolutions can be achieved.

    - Read relevant rules from 2025 rules

    - Read through rule changes from 2024 to 2025

    - Mount wheel speed sensors (3d printed)

      - Design 3d printed mount to attach to potentially all 4 wheels of NU24

        - So that if project is finished, sensors can be easily tested

        - Do the front two first wheel speed sensors first

    - Creation of loom to plug into EXPANSION Board

      - Pinout of OEM connector researched

      - Pinout of new DT connector correct and able to interface with EXPANSION Board

    - Wheel speed sensor data is able to be read from MoTeC

      - Create 4 messages in NU25 DBC file for wheel speed sensors (one for each wheel), with correct scaling, offset, bit length and value range

      - Implement code for wheel speed sensors on the EXPANSION Board

        - With data from wheel speed sensor sent using the message from previous dot point

      - Configure MoTeC to read and display new message

    - Deliverable:

      - Front two-wheel speed sensors mounted

      - Working with the EXPANSION Board on CAN King and (hopefully) MoTeC

  - DEN:

    - Resize to chassis (might not have to?)

    - All naming of AMS to BMS

    - Change from DT 8 pin to AT 8 pin keyed connector for CEN connection

  - Strain gauge research/implementation

  - In charge of monitoring and managing MoTeC at track days

  - Mount shock pots and steering angle sensor

  - Work with HV Engineer for wheel speed sensors

  - EXPANSION Board PCB Iteration

    - TASKS:

      - Size CAN lines correctly

      - Fix ground plane (not have big breaks)

      - Transfer SWEN functionality

        - Includes: dials for torque setting, switch for regen (implement a way so that the dial/switch are in the correct position after unplugging and plugging the board in)

      - Temperature sensors for radiator

        - Create loom to connect to them (already in radiator)

        - DBC file and MoTeC updates

      - Sensors for the board to work with:

        - brake temperature

        - shock pots

        - wheel speed

        - steering angle

      - EXNPANSION Board Ordered

    - DELIVERABLE:

      - EXPANSION Board manufactured and commissioned with changes detailed above

  - EXPANSION Board Integration

    - TASKS:

      - Brake temperature sensors able to work over MoTeC

        - Loom to connect sensors to EXPANSION Board

        - Create 4 messages in NU25 DBC file for wheel speed sensors (one for each wheel), with correct scaling, offset, bit length and value range

        - Implement code for brake temperature sensors on the EXPANSION Board

        - Configure MoTeC to read and display new message

    - DELIVERABLE:

      - Brake temperature sensors able to display data over MoTeC

- Tractive System – FYP (Sam Connett)

  - Supervisor:

  - Starter Project Ideas

    - Read and understand both Hayward’s and Dawso’s reports?

    - Implement any recommendations from Hayward’s report

      - Implement pack current derating at cell/pack temperatures over 50 degrees.

        - PEN code

          - Use either maxsegtemp or mincellvol/maxcellvolt

          - Derate from the 3 degrees under the max temperature rating of the VTC6

          - Limit current down to ~30A under high temperatures. Shut down all current above 60 degrees

    - Learn how to charge the car

    - Read relevant rules from 2025 rules

    - Read through rule changes from 2024 to 2025

    - Deliverable:

      - Current derate at high temperatures works as intended

        - Test to show it off could include having the max allowable temperature to be set to a low value (eg 30 degrees) and have a track day where the car is driven hard, if it works correctly, then current will be limited and cut out to the driver upon approaching and reaching the set limit

      - Know how to charge the car

  - Learn how motor controller and powertrain work – read Hayward’s report and MC preso

  - Dynamometer

    - Create Load Testing Node

    - Read Josh Dawson report on the dyno

    - Implement as much as possible for the dyno

    - If all goes to plan, will be able to test load test HV systems on the dyno without using the car

      - Mapping power curves

    - Health and Safety (6 months)

    - Get Tom Rabbitt onto it

    - Potentially use EE dynos (Andrew Fleming)

      - Ask if they have safety documentation already

    - TASKS:

      - Create Load Testing Node

        - Have it be very similar to the CEN from NU23

      - Read Dawson’s report on the dyno

        - Implement as much as possible from this report

    - DELIVERABLE:

      - IF all goes well, we will be able to:

        - Map power curves

        - Tune the motor

  - Know how to charge the car

  - Implement recommendations from Hayward’s report

  - Tune motor (big maybe)

  - Changes to powertrain due to LSD change

  - Launch control implementation/research (kind of traction control)

    - With wheel speed sensors, implement launch control on the PEN

    - Work with Data Engineer

  - Hub motor research and implementation on future NU Racing cars

  - Launch Control

    - TASKS:

      - Use wheel speed sensors (implemented through another task) to implement launch control on the PEN

    - DELIVERABLE:

      - Launch control implemented

- Accumulator Electronics – FYP (Oscar Rudman)

  - Supervisor:

  - Starter Project

    - Read Daniel’s and Jedd’s report

    - Design and commission new AIL, breakout board mounting, implement change from Ivo’s report

    - Read relevant rules from 2025 rules

    - Read through rule changes from 2024 to 2025

    - Learn how to charge the car

    - Deliverable:

      - AIL ordered (with LTspice or breadboard test)

      - Know how to charge the car

  - Service and refine the Energus Accumulator

    - Fix AMS Fault (maybe new version of CANaMons)

  - Change top plate fuse holders

  - New AIL/voltmeter

  - New LVD

    - Interpose from LVD to CEN

    - Use of IRLB3813 MOSFET for cooling circuit (gather information from CEN engineer) or use automotive relay

    - Investigate high current draw of accum fans

    - Collect data to validate improvements in serviceability

      - ‘interviews’ of problems from previous year, and how they are no longer encountered during 2025

  - NU26 Accumulator

    - Design new voltage tap and temperature monitoring for pouch cell accumulator

    - Pouch cell testing and validation

  - Read Lachlan Fisher’s report about the overview of systems

- AV.One – FYP (Jayden Horvath)

  - Supervisor: Alejandro Donaire?

  - Starter Project

    - Read Lena’s, Sebastian Scott’s and Baz’s reports

      - ‘Past_Reports’ folder within ‘Racing-AV1’ GitHub.

    - LVD rework to enable use of charger with AV.One

    - Troubleshoot DCDC

    - Deliverable:

      - New LVD ordered and found issue with DCDC

  - Implement and test 2x Raspberry HQ Cameras for stereo vision

  - Investigate use of either Marine’s LiDAR or use of spare LiDAR that is somewhere on campus – refer to Malcolm for details

  - Attempt to implement as many Autonomous Advancements as possible from Lena’s Report (section 8.2.)

    - Contact UQ’s autonomous race team on issues encountered and/or direction

      - madeleine.warner@uqracing.com

      - james.talkington@uqracing.com

# Directed Reading / Extra Curricular Scopes

- Pouch Cell Accumulator Mechanical Design – ENGG4200 (Lachlan Fisher)

  - Literature review anything available online

  - Meet with 3ME and MMS for any advice. Melasta may also be useful.

  - Segment Design

    - Cell arrangement, how many cells in what order.

    - Tab clamping or spot welding

    - Cell preload, using adhesive?

    - Segment housing

    - Leave space for CANamon replacement and thermistors (work with Accumulator MCHA)

    - Consideration for cooling and thermal runaway (work with Accumulator MECH FYP)

  - Range top plate (cell constraining or not) with all components

  - Design container, internal walls and lid with consideration of chassis mounting

- Driver Training Vehicle Assessment – ENGG4200 (Joshua Wenham)

  - Initial Cost Assessment of all options, NU16, NU23, NU24, Petrol and EV Go kart

  - Make Repairs and changes to NU16 and the go kart

    - Upgrade rear uprights(?), spindles and drive shafts, fuel tank breather, rack guard(?), and steering rod ends of NU16

    - Repair/replace brakes, change sprocket and tune Go Kart

    - Assess any other parts for repair and or upgrade.

  - Arrange a test run of an EV go kart?

  - Create a comparison test to compare all options

  - Validate any tests with driver feedback

  - Create a maintenance schedule for all vehicles to consider with costs and performance

  - Cost Benefit analysis

- BSPD-PEN-Charger-TSAL_Discharge PCBs – ENGG3200 (Jayson Mills)

  - Where to start:

    - Read Bushy’s reports the BSPD and the TSAL_Discharge breakout boards

    - Lukes’ report on why the resistor voltage divider was a time-consuming idea. With too many variables to account for during the commissioning process.

    - Read Alec Chapman’s ENGG4200 Report on the topology of the nodes

    - Read the section of PEN from Joshua Hayward’s report, to gain a brief understanding of the PEN

    - Read Josh Dawson’s report

      - Mainly:

        - 4.4 Proposed Modifications

        - 4.5 CAD/Schematic/PCB/Code

        - 4.6.3 Charger V1 PCB

        - 4.7.1 ECU Verification

  - BSPD

    - Remove voltage divider for C_REF. Replace with potentiometer, as this is easier for someone to understand how to tune it correctly

  - TSAL_Discharge

    - Change current naming of red to amber on Bushy’s V3 and order

    - Potentially implement green light turning off while red is flashing

  - PEN (later in semester, waiting for new Pedal Box to be designed)

    - Fit to pedal box

    - Add capacitors to brake sensor inputs

    - Investigate need for Zener diodes, and if possibly removing them

  - Charger

    - Add new HV connectors

    - Fix oopsie wire on PCB

  - In charge of monitoring and managing MoTeC at track days

- MOTHER Board PCB – ENGG3200 (Zak Lobko)

  - TASKS:

    - Fit to opposite side of chassis

    - TSAL DT

      - Change name to UEN

      - Make it an 8-pin connector (to route new red switch ground signal)

    - Keyed AT 8 pin connectors for DCDC, DEN, REAR, MOTOR CONTROLLER

    - Route TSAL_GREEN_SWITCHED_GND (rename) to HFR breakout

    - Interpose on CEN from LVD

    - IRLB3813 MOSFET on cooling circuits (or have another double switching MOSFET)

    - MOTHER Board iteration ordered

  - DELIVERABLE:

    - New MOTHER Board iteration manufactured and commissioned with changes detailed above

- HIP PCB – Extra Curricular Sem 1, ENGG3200 Sem 2 (Mia Cosentino)

  - Read Jackson’s report – specifically his work on the HIP

  - All naming of HVD to MSD

  - New Master Switches (footprint will change)

  - HV connector interlock (part of the mech enclosure role?)

  - Change from DT connector to one that is rated for higher voltage for DCDC to HIP connector

  - Have HIP work written in Sem 2 ENGG3200 report

- HFR_TSSI PCB – Extra Curricular (Oliver Dowzer)

  - TASKS:

    - Implement BMS-IMD Tractive System Status Indicator fault detection circuit on this board

      - Read 2025 rules and compare them to 2024’s rules to understand the change

      - Research circuit to implement this change

      - Design circuit

        - AND gate for BMS and IMD fault detection

        - 555 timer circuit for 2-5 Hz signal generation (research correct circuit (555 timer datasheet), but ultimately use the one that is on the TSAL_Discharge board (use DMN6140L for all MOSFETs)

        - MOSFET to switch outputted GND  signal

        - Rough outline of circuit in obsidian notes

      - LTSpice/Breadboard the circuit

      - Breadboard the circuit

        - Red Flash of TSSI could be just a THT LED?

      - Correct PCB to accommodate for circuit

        - Increase input/output of header pins by 1 on each side

    - Implement green light turning off while red is flashing

      - Potentially make a second circuit to account for this possibility

        - Rough outline of circuit in obsidian notes

    - HFR PCB Ordered

  - DELIVERABLE:

    - HFR PCB manufactured and commissioned with changes detailed above

- Ready To Move Light Implementation – Extra Curricular (Hugh O’Brien)

  - TASKS:

    - Order and commission a light that meets DOT FMVSS 108

    - Change loom to route an extra wire up to the Ready To Move Light

    - Design mounting for 2x amber DOT FMVSS 108 lights on the car (one facing forward and one facing backwards (aft))

  - DELIVERABLE:

    - Ready To Move Light mounted

    - Loom has changed to account for extra signal